**LVRT Phase 6 Fact Sheet**

* **Project Type and Location** … multi-use trail within John E. Wengert Memorial Park (Phase 6A), along the north side of Chestnut Street (Phase 6B), along the west side of a partially-relocated S. 22nd Street (including a new bridge over the Quittapahilla Creek)(Phase 6C) and within LV Mall property back to the RR underpass at 25th Street (Phase 6D), a distance of about 1.3 miles.
* **Unique Aspects of the Project** … MS4 improvements; already approved speed reduction on S. 22nd Street; a possible turnback from PennDOT for S. 22nd Street; going thru LV Mall property and thru the mall for pedestrian traffic when the mall is open; etc.
* **Current Status** … in preliminary engineering and environmental analysis using approved DCNR funds of $500,000; to be completed in mid-2020
* **Initial Budget** **Estimate** … $3,800,000 + (construction and inspection)
* **Approved Funding** … $500,000 (DCNR); and $964,000 (PennDOT Statewide TA Set-Aside Funds) (may still need up to $2.0 million)
* **Recent DCED Grant Request** … The County / LVRT, Inc. just submitted a grant application to DCED for $1,005,625 for LVRT Phase 6D.
* **Most Complex LVRT Project to Date** … Phase 6 involves a comprehensive road realignment on Chestnut and S. 22nd Streets, a bridge replacement on S. 22nd Street, trail construction and stormwater mitigation to improve multimodal safety, access, bike/ped/transit mobility, intersection operations and emergency services and to reduce flooding and road closures on S. 22nd Street