**LVRT Phase 7 Fact Sheet**

* **Project Type and Location** … development of 1.8 miles of shared use path on railbed from 25th Street in West Lebanon Township to Long Lane in North Lebanon Township, including a 25-space trailhead along 25th Street near Hanford Drive.
* **Unique Aspects of the Project** … 206-foot underpass below Tunnel Hill Road through a rock cut; 4 farm field crossings and a partial parallel path for farm use; and two tie-in trails to Union Canal Tunnel Park
* **Contractor** … J. D. Eckman, Inc.
* **Initial Budget** **Estimate** … $2,340,000 (design, construction and inspection)
* **Funding** … $265,000 (DCNR); $617,694 (PennDOT Statewide TAP Funds); $648,401 (LEBCO MPO STP Funds); $733,905 (LEBCO MPO STU Funds) and the balance of $340,000 coming from PennDOT Statewide TA Set-Aside Funds for a total of $2,605,000
* **Weather Impact** … The completion of the project had to be extended about 1 year due to the extremely wet weather during the 2018 construction season.
* **Future** **Consideration** … a Lebanon Transit (LT) bus shelter and transit stop may be located at the trailhead